## Slide 1: Achieving Cost savings through Long Term Relationships / Partnering with EPCM Service Providers

## Slide 2: Construction Industry Institute (CII) Outcomes Outcomes
Table 1. Benchmark (Best of Class) Results:
Partnering vs. Traditional Construction
        Partnering Benchmarks
The potential for leveraging partnering relationships for competitive advantage is barely tapped, according to the studies in all performance areas. The research did reveal, however, some impressive results that could be classified as benchmark or “best in class” (see Table1).

## Slide 3: What is an Long Term Relationship / Partnering?
Construction Industry Institute:
  A proactive management process to integrate and optimize the services of each partner to best achieve their goals
Characteristics of a Partnership or Long Term Relationship
  Consistent executive commitment and drive from both companies
  Delivery of a portfolio of projects
  Long term contract
  Effective steering committee, made up of customer and contractor executives, provides overall direction and targets for the team to meet win / win objectives.
  Integrated team of contractor and customer’s personnel responsible for delivery working on a common set of systems
  Constructive resolution of issues and poor behavior
  Relationship built on trust
Notes: <number>
As with any contract, Alliances can be based on a very broad range of contract styles. Each has benefits and drawbacks. The true difference in an alliance is the long term nature of the relationship.

## Slide 4: Traditional Contracting Relationships
Misalignment of objectives
  Adversarial
  Minimum cost vs. maximum profit
  Schedule vs. quality
  Risk shifting
  Master / Slave
Split Responsibilities
  Unclear accountabilities
  Late input from contractors
  No buy – in to scope, estimate and schedule
One time project team
  Inconsistent resources
  No Continuous improvement
  Limited application of learnings
  Shadow organizations
Low Bidder - A contractor who is wondering what he/she left out.
Notes: <number>
Traditional projects may include some portion of these items but not all.

## Slide 5
Focus on
service rates
Services provider
squeezed
Cheaper personnel
proposed
Hours overrun
Schedule delayed
Rework in
construction
Cost overrun
Customer
dissatisfied
“re-tender the work”
No continuity
in service
Lessons learnt
lost
Efficiency
loss
Work Quality
deteriorates
Traditional Contracting Relationship Results?

## Slide 6: Long Term Relationship / Partnering What is different?
Alignment of business goals
Governance by both parties
Program management and planning
Integration of organization
Consistent resourcing
Continuous improvement and creation of value
Engineer's Estimate - The cost of construction in Heaven.
Notes: <number>
Alignment of Business Goals:
  Both companies business goals are treated as important
  Long term contract
  Sharing and agreement on vision of success
  Joint team building
  Clear and established roles and responsibilities
Governance
  Executive of partners form steering committee
  Set vision and goals
  Determine leadership
  Steward performance against plans
  Remove road blocks, resolve concerns
  Champion alliance in their organization
  Approves annual plans
  Enable cross fertilization
  Ensure career development and rotations occur
  Ensure appropriate resourcing is occurring
Program Management & Planning
  Portfolio of projects
  Strategic and tactical plans to steward priorities to meet yearly client plan
  Early identification and involvement and authorization
  Streamlined multi project procedures and processes
  Workload forecasting
  Updates and rolling 12 month planning
  Reporting
  Steamlined billings and cash flow
Integration / Organization
  Integrated team, systems, processes, office
  Operations / maintenance / business established relationships
  Established fit for purpose processes and procedures
  Organize around client business
  Delegation of Authority
  Managing each others staff
  Joint solutions to shared problems
  Identify with both parties
Consistent Resourcing
  Long term workload forecasting
  Staff development to suit work
  Planned rotations
  Hiring to suit vision and goals
  Cross pollination between partner staff
  Staff longevity
  High staff satisfaction
  Identification with other party
Continuous Improvement & Value Creation
  Long term program, project and alliance KPI tracking and improvement program
  Match to current business and project drivers
  Employ as driver for alliance growth and renewal
  Proof of effectiveness
  Client satisfaction
  Maybe used for incentivized contracts
  Focus is on operating facility not single deliverable
  Feedback from completed projects

## Slide 7
How does this equate to money in your pocket?
Arguing with an Engineer is a lot like wrestling in the mud with a pig: After a few hours, you realize the pig likes it.

## Slide 8: Long Term Relationships / Partnering How To Get To Results
Keep Project Level Goals
  Safety
  Cost vs. AFE
  Schedule vs. Target
  Innovations
  Minimize rework
  Productivity
  ROI

## Slide 9: Long Term Relationships / Partnering How To Get To Results
Add Program Level Goals
  Expenditures vs. annual budget and cash flow planning
  Optimized program execution
  Value, timeliness and quality of innovations
  Consistent resources
  Applied learning's
  Improved project KPIs
  Engineering efficiency and standardization
  Customer satisfaction

## Slide 10: Long Term Relationships / Partnering How To Get To Results
And Add Relationship Goals
  Governance
  Strategic plan
  Evidence of improvement
  Compliance with approved fit for purpose processes
  Bi-directional responsiveness
  Resource quality, timeliness and continuity
  Continuous improvement and value creation
  Economic health for both parties

## Slide 11: Long Term Relationships / Partnering How to - Culture
Based on Trust
Match client culture
EPC(CM) teams must identify with client
Like minded placement and hiring
Long term – join the family!
Best outcome - Team can remove staff from either organization
Rotation of staff
Benefits to staff from both companies
Notes: <number>
Team begins to attend one or the other organizations functions because that is what they like -

## Slide 12: Outcomes

## Slide 13: Outcomes
Key Metrics on the OneSteel Contract

## Slide 14
Questions and Answers
“The reasonable man adapts himself to the world; the unreasonable one persists in trying to adapt the world to himself.
Therefore, all progress depends on the unreasonable man.”
George Bernard Shaw 1956-1950
Irish playwright and critic
Notes: <number>